# Document Validation & Excel Processing Application

## Project Proposal / Solution Plan

# 1. Project Overview

## Objective

Develop a web-based application that enables users to upload Microsoft Excel (.xlsx), Microsoft Word (.docx), and PDF (.pdf) documents for automated validation and processing.

The application will validate document content against predefined business rules. For Excel documents, it will also perform data modifications while preserving workbook integrity and formatting.

The primary objective is to reduce manual effort, improve processing accuracy, and provide a scalable solution for document validation and Excel automation.

# 2. Business Requirements

The application shall provide the following capabilities:

## Document Upload

- Upload Microsoft Excel (.xlsx), Microsoft Word (.docx), and PDF (.pdf) documents.

- Validate uploaded files before processing.

- Automatically identify the uploaded document type.

## Excel Processing

- Read workbook data.

- Update existing cell values based on business rules.

- Add new columns when required.

- Preserve workbook structure and formatting.

- Generate an updated Excel workbook.

## PDF Validation

The application shall:

- Read PDF documents.

- Extract document text.

- Verify predefined headings.

- Verify mandatory sections.

- Verify predefined questions.

- Verify corresponding answers.

- Identify missing or invalid content.

- Generate a validation report.

## Word Validation

The application shall:

- Read Word documents.

- Extract headings and paragraphs.

- Verify predefined headings.

- Verify mandatory sections.

- Verify predefined questions.

- Verify corresponding answers.

- Identify missing or invalid content.

- Generate a validation report.

# 3. Scope

The initial release will support:

- Excel Workbook Processing (.xlsx)

- PDF Document Validation (.pdf)

- Microsoft Word Document Validation (.docx)

The application will generate:

- Updated Excel Workbook

- Document Validation Report

# 4. Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | React.js |
| Backend | Python (FastAPI) |
| Excel Processing | openpyxl |
| PDF Processing | PyMuPDF (fitz) |
| Word Processing | python-docx |
| API Communication | REST APIs |
| Input Files | Excel, PDF, Word |
| Output | Updated Workbook / Validation Report |

# 5. Why React + Python?

The application follows a client-server architecture where the frontend and backend have clearly defined responsibilities.

## React.js Responsibilities (Frontend)

React will be responsible for all user interactions and presentation.

### Features

- User Login (if required)

- Dashboard

- Upload Excel, PDF and Word documents

- Drag & Drop file upload

- Display upload progress

- Display validation results

- Display processing status

- Download updated Excel workbook

- Download validation reports

- Error and success notifications

## Python Responsibilities (Backend)

Python will execute all business logic and document processing.

### File Processing

- Validate uploaded file

- Detect document type

- Route to the appropriate processing module

### Excel Processing

- Open workbook

- Read worksheet data

- Update existing cells

- Add new columns (when required)

- Preserve workbook structure

- Preserve formatting

- Preserve formulas

- Preserve Named Ranges

- Preserve Data Validation

- Preserve Conditional Formatting

- Save workbook

### PDF Processing

- Read PDF

- Extract text

- Validate headings

- Validate mandatory sections

- Validate questions

- Validate answers

- Generate validation report

### Word Processing

- Read document

- Extract headings

- Extract paragraphs

- Validate headings

- Validate mandatory sections

- Validate questions

- Validate answers

- Generate validation report

### Business Rule Engine

- Apply configurable validation rules

- Compare extracted content

- Generate validation status

- Generate processing logs

# 6. Application Workflow

Start

│

▼

User Uploads Document

│

▼

Validate Uploaded File

│

▼

Identify Document Type

│

┌─────────────────┼──────────────────┐

│                 │                  │

▼                 ▼                  ▼

Excel Workbook      PDF Document      Word Document

│                 │                  │

▼                 ▼                  ▼

Load Workbook      Extract Text      Read Document

│                 │                  │

▼                 ▼                  ▼

Apply Business    Validate Content   Validate Content

Rules             (Heading/Q&A)      (Heading/Q&A)

│                 │                  │

▼                 ▼                  ▼

Update Workbook   Generate Report   Generate Report

│

▼

Validate Workbook

│

▼

Generate Updated Workbook

│

└──────────────┬─────────────────────

▼

Return Results

│

▼

End

# 7. Excel Processing Strategy

The application will use Python with openpyxl for processing Excel workbooks.

The workbook will be modified directly instead of creating a new workbook to preserve workbook integrity.

The application will preserve:

- Named Ranges (Defined Names)

- Cell Formatting

- Formulas

- Data Validation

- Conditional Formatting

- Borders

- Fonts

- Number Formats

- Worksheet Order

- Hidden Worksheets

- Merged Cells

- Workbook Structure

# 8. Column Handling Strategy

Since the business requirement is not yet finalized, the application will support both approaches.

## Scenario 1 – Append New Column (Preferred)

If the business allows the new column to be added at the end of the worksheet:

### Benefits

- No impact on existing formulas.

- No impact on workbook references.

- No impact on formatting.

- Lower implementation complexity.

- Higher reliability.

- Faster processing.

## Scenario 2 – Insert New Column Between Existing Columns

If the business requires inserting a column between existing columns:

The application will:

- Insert the required column.

- Shift existing data.

- Update workbook.

- Validate workbook integrity after processing.

Because structural changes may impact formulas and workbook references, additional validation will be performed before generating the final workbook.

# 9. Validation Rules

## Excel Validation

The application shall verify:

- Workbook opens successfully.

- Required worksheet exists.

- Required columns exist.

- Required data exists.

- Workbook structure is preserved.

- Formulas remain valid.

- Named Ranges exist.

- Data Validation is preserved.

- Conditional Formatting is preserved.

## PDF Validation

The application shall verify:

- Required headings exist.

- Mandatory sections exist.

- Required questions exist.

- Corresponding answers exist.

- Missing content.

- Unexpected content (if applicable).

## Word Validation

The application shall verify:

- Required headings exist.

- Mandatory sections exist.

- Required questions exist.

- Corresponding answers exist.

- Missing content.

- Unexpected content (if applicable).

# 10. Validation Output

The application will generate a validation report similar to the following.

| Validation Item | Status | Remarks |
| --- | --- | --- |
| Heading Available | Pass / Fail | Details |
| Mandatory Section | Pass / Fail | Details |
| Question Found | Pass / Fail | Details |
| Answer Found | Pass / Fail | Details |
| Missing Content | Pass / Fail | Details |

# 11. Error Handling

The application shall handle:

- Invalid file format.

- Corrupted files.

- Password-protected documents.

- Missing worksheets.

- Missing headings.

- Missing questions.

- Missing answers.

- Invalid workbook structure.

- File read/write errors.

- Processing exceptions.

Meaningful error messages will be displayed to the user.

# 12. Security Considerations

- Validate uploaded file types.

- Restrict unsupported file formats.

- Prevent processing of corrupted files.

- Secure file storage during processing.

- Maintain processing logs.

- Prevent unauthorized access (if authentication is enabled).

# 13. Assumptions

- Excel files will be provided in .xlsx format.

- PDF files will contain selectable text (non-scanned PDFs in the initial release).

- Word documents will be provided in .docx format.

- Business validation rules (headings, questions, answers, mandatory sections) will be configurable.

- The final business requirement for column insertion (append vs. insert) will be confirmed during the design phase.

# 14. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Complex Excel workbooks may contain advanced features | Validate workbook after processing and test with representative files. |
| Inserting columns may affect workbook references | Perform additional validation and targeted updates where required. |
| PDF structure varies between documents | Use robust text extraction and configurable validation rules. |
| Document layouts may change over time | Store validation rules externally for easier maintenance. |
| Invalid or corrupted documents | Validate documents before processing and provide clear error messages. |

# 16. Recommendation

The proposed solution uses a React.js frontend and a Python (FastAPI) backend to provide a scalable, maintainable, and user-friendly document processing platform.

React.js will provide a modern web interface for document upload, status tracking, validation results, and report downloads.

Python will implement the core processing engine, including Excel modifications, PDF and Word content validation, business rule execution, and report generation.

For Excel processing, openpyxl is recommended because it preserves workbook structure, formatting, formulas, named ranges, data validation, and conditional formatting while allowing updates to existing workbooks without requiring additional licensing costs.

Where possible, appending new columns is the preferred implementation approach because it minimizes risk and preserves workbook integrity. If business requirements require inserting columns within existing data, the application will perform additional validation to ensure workbook consistency before generating the final output.

This architecture provides a robust foundation for the current requirements while allowing the application to scale easily as new document types, validation rules, and business workflows are introduced.

If this is only for a POC (Proof of Concept), then the estimation should be significantly lower than a production-ready application. The goal of the POC is to demonstrate that the proposed solution is technically feasible, not to build every feature.

## POC Scope

The POC will demonstrate the following:

- Upload Excel (.xlsx), PDF (.pdf), and Word (.docx) files.

- Detect the uploaded file type.

- Read Excel, PDF, and Word documents.

- Validate predefined headings, questions, and answers in PDF and Word documents.

- Modify an Excel workbook based on predefined rules.

- Preserve Excel formatting, formulas, named ranges, data validation, and workbook structure.

- Generate an updated Excel workbook.

- Display validation results on the UI.

Note: Advanced features such as authentication, database integration, audit logs, OCR, batch processing, and configurable business rules are not included in the POC.

# POC Module-wise Estimation

| Sr. No. | Module | Technology | Estimated Effort |
| --- | --- | --- | --- |
| 1 | Requirement Analysis & POC Design | - | 0.5 Day |
| 2 | React UI (Upload Screen + Results Page) | React | 1 Day |
| 3 | Backend API (Upload & Processing APIs) | Python (FastAPI) | 1 Day |
| 4 | Excel Processing Module (Read, Modify, Save) | Python + openpyxl | 2 Days |
| 5 | PDF Validation Module | Python + PyMuPDF | 1 Day |
| 6 | Word Validation Module | Python + python-docx | 1 Day |
| 7 | Validation Logic (Headings, Questions & Answers) | Python | 1 Day |
| 8 | API Integration (React ↔ Python) | React + Python | 0.5 Day |
| 9 | Testing & Bug Fixes | React + Python | 1 Day |
| 10 | POC Demo Preparation & Documentation | - | 0.5 Day |

# Total POC Estimation

| Activity | Estimated Effort |
| --- | --- |
| Development | 8 Days |
| Testing & Documentation | 1.5 Days |
| Total | 9.5 Working Days (≈ 2 Weeks) |

# POC Deliverables

At the end of the POC, the following will be available:

- React-based web interface for document upload.

- Python backend APIs.

- Excel processing using openpyxl.

- PDF content validation.

- Word content validation.

- Validation results displayed in the UI.

- Updated Excel workbook available for download.

- Basic error handling.

# Out of Scope for POC

The following features are not included in the POC and can be implemented in later phases:

- User authentication and authorization.

- Database integration.

- Audit trail and history.

- OCR support for scanned PDFs.

- Batch document processing.

- Email notifications.

- AI-based content validation.

- Role-based access control.

- Configurable validation rules through an admin panel.

- Performance optimization for large document volumes.